Planning Logic – Sprint, Epic, Story & Story Points

Project: Implement Client Script & UI Policy (Incident)

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of Fibonacci series).

Story Point Scale used in this project:

- 1 – Very Easy task

- 2 – Normal / Easy task

- 3 – Moderate task

- 5 – Difficult / Complex task

Story Points used: 1, 2, 3, 5

# Sprint 1

UI Policy – Field Behaviour Control (Epic 1)

Make Close notes mandatory & hide/read-only fields when State = Resolved (USN-1)     →  3

Reverse if false – restore attributes when State changes away from Resolved (USN-2)  →  2

Client Script – Core Behaviours (Epic 2)

onChange – Priority field background colour change (USN-3)                             →  2

onSubmit – Block resolve without Close notes (USN-4)                                   →  3

Auto-populate Location & Contact from Caller (USN-5)                                   →  3

Configuration & Setup (Epic 3)

Create & activate UI Policy on Incident table (USN-6)                                   →  2

Create onLoad / onChange / onSubmit Client Scripts & set UI Type (USN-7)                →  3

Total Story Points in Sprint 1 = 3 + 2 + 2 + 3 + 3 + 2 + 3 = 18

# Sprint 2

Advanced UI Policy & Visibility (Epic 4)

Major Incident – show extra fields & make them mandatory (USN-8)                       →  3

Restricted form view for Callers – hide technical fields (USN-9)                        →  2

Server Interaction & Best Practices (Epic 5)

GlideAjax / getReference for server data lookup (USN-10)                                →  3

Decide UI Policy vs Client Script – documentation & guidelines (USN-11)                 →  2

Testing & Documentation (Epic 6)

Test on Desktop + Service Portal and document conventions (USN-12)                      →  3

Total Story Points in Sprint 2 = 3 + 2 + 3 + 2 + 3 = 13

# Sprint 3

Advanced Features & Hardening (Epic 7)

View-specific UI Policies & related-list visibility (USN-13)                             →  3

onLoad – initial attributes, messages & pre-populate (USN-14)                           →  2

Align critical rules with ACLs & Data Policies (USN-15)                                  →  3

Performance tuning – minimise onChange & prefer async GlideAjax (USN-16)                →  2

Total Story Points in Sprint 3 = 3 + 2 + 3 + 2 = 10

# Total Story Points & Velocity

Sprint 1  =  18

Sprint 2  =  13

Sprint 3  =  10

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points  =  18 + 13 + 10  =  41

Number of Sprints   =  3

Velocity            =  41 / 3  ≈  13.7  ≈  14 Story Points per Sprint

Your team’s velocity is approximately 14 Story Points per Sprint.