Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 September 2025 |
| --- | --- |
| Team ID | SWTID-2026-2056 |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | UI Policy – Field Behaviour | USN-1 | As an agent, when I set Incident State to Resolved, Close notes becomes mandatory, Opened by is hidden, and Priority/Urgency become read-only. | 3 | High |  |
| Sprint-1 |  | USN-2 | As an agent, when State changes away from Resolved, field attributes reverse automatically (Reverse if false). | 2 | High |  |
| Sprint-1 | Client Script – onChange | USN-3 | As an agent, when I change Priority, the field background colour updates (Critical=red … Planning=green). | 2 | Medium |  |
| Sprint-1 | Client Script – onSubmit | USN-4 | As an agent, I cannot submit/resolve an Incident without filling Close notes when State is Resolved. | 3 | High |  |
| Sprint-1 | Client Script – Auto-populate | USN-5 | As an agent, when I select a Caller, Location and Contact number auto-populate from the user record. | 3 | High |  |
| Sprint-1 | Configuration | USN-6 | As an administrator, I can create and activate a UI Policy on the Incident table with conditions and UI Policy Actions. | 2 | High |  |
| Sprint-1 |  | USN-7 | As an administrator, I can create onLoad, onChange and onSubmit Client Scripts for the Incident table and set UI Type. | 3 | High |  |
| Sprint-2 | UI Policy – Conditional Visibility | USN-8 | As a manager, when an Incident is marked Major Incident, additional fields become visible and mandatory. | 3 | High |  |
| Sprint-2 | Restricted Form View | USN-9 | As a caller viewing my own Incident, technical fields (Assignment group, Work notes) are hidden or read-only via UI Policy. | 2 | Medium |  |
| Sprint-2 | Client Script – Server Interaction | USN-10 | As an agent, Client Scripts use GlideAjax / getReference to fetch additional data and update the form asynchronously. | 3 | Medium |  |
| Sprint-2 | Best-Practice Decision | USN-11 | As an administrator, I choose UI Policy for simple declarative control and Client Script for complex logic / onSubmit validation. | 2 | Medium |  |
| Sprint-2 | Testing & Documentation | USN-12 | As a developer, I test all scripts/policies on Desktop and Service Portal and document naming conventions and order of execution. | 3 | High |  |
| Sprint-3 | Advanced UI Policy | USN-13 | As an administrator, I implement view-specific UI Policies and related-list visibility controls based on State/Category. | 3 | Medium |  |
| Sprint-3 | Client Script – onLoad | USN-14 | As an agent, on form load the script sets initial attributes, shows contextual messages and pre-populates fields for existing records. | 2 | Medium |  |
| Sprint-3 | Security Alignment | USN-15 | As an administrator, critical rules are also enforced via ACLs and Data Policies so they cannot be bypassed client-side. | 3 | High |  |
| Sprint-3 | Performance Tuning | USN-16 | As a developer, I minimise onChange scripts on high-frequency fields and prefer async GlideAjax for server calls. | 2 | Medium |  |

# Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 18 | 6 Days | 06 Oct 2025 | 11 Oct 2025 | 18 | 11 Oct 2025 |
| Sprint-2 | 13 | 6 Days | 13 Oct 2025 | 18 Oct 2025 | 13 | 18 Oct 2025 |
| Sprint-3 | 10 | 6 Days | 20 Oct 2025 | 25 Oct 2025 |  |  |
| Sprint-4 | Buffer / Hardening | 4 Days | 27 Oct 2025 | 30 Oct 2025 |  |  |

## Velocity:

The team’s planned velocity is based on a 6-day sprint duration. Total story points committed across the main development sprints:

Sprint-1: 18 points | Sprint-2: 13 points | Sprint-3: 10 points  →  Total committed ≈ 41 points

Average velocity (AV) per day (using Sprint-1 as baseline example of 18 points in 6 days):

AV = Velocity / Sprint Duration = 18 / 6 = 3 story points per day

(If a 10-day sprint with velocity 20 is used for illustration: AV = 20 / 10 = 2 story points per day.)

## Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

For this project the ideal burndown starts at the total committed story points (≈ 41) at the beginning of Sprint-1 and reaches zero at the end of Sprint-3 / hardening sprint. Daily progress is tracked against the average velocity of ~3 points per day.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

## Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

https://developer.servicenow.com/